# PART 207 - ACQUISITION PLANNING

**Table of Contents**

[PART 207 - ACQUISITION PLANNING](#_Toc37754021)

[subpart 207.1--acquisition plans](#_Toc37754022)

[207.102 Policy.](#_Toc37754023)

[207.103 Agency-head responsibilities.](#_Toc37754024)

[207.104 General procedures.](#_Toc37754025)

[207.105 Contents of written acquisition plans.](#_Toc37754026)

[207.106 Additional requirements for major systems.](#_Toc37754027)

[207.170 Reserved.](#_Toc37754028)

[207.171 Component breakout.](#_Toc37754029)

[207.171-1 Scope.](#_Toc37754030)

[207.171-2 Definition.](#_Toc37754031)

[207.171-3 Policy.](#_Toc37754032)

[207.171-4 Procedures.](#_Toc37754033)

[207.172 Human research.](#_Toc37754034)

[subpart 207.3—CONTRACTOR VERSUS GOVERNMENT PERFORMANCE](#_Toc37754035)

[207.302 Policy.](#_Toc37754036)

[subpart 207.4--equipment lease or purchase](#_Toc37754037)

[207.401 Acquisition considerations.](#_Toc37754038)

[207.470 Statutory requirements.](#_Toc37754039)

[207.471 Funding requirements.](#_Toc37754040)

[SUBPART 207.5—INHERENTLY GOVERNMENTAL FUNCTIONS](#_Toc37754041)

[207.500 Scope of subpart.](#_Toc37754042)

[207.503 Policy.](#_Toc37754043)

[subpart 207.70--BUY-TO-BUDGET – ADDITIONAL QUANTITIES OF eND ITEMS](#_Toc37754044)

[207.7001 Definition.](#_Toc37754045)

[207.7002 Authority to acquire additional quantities of end items.](#_Toc37754046)

[207.7003 Limitation.](#_Toc37754047)

## subpart 207.1--acquisition plans

*(Revised October 31, 2019)*

### 207.102 Policy.

(a)(1) See [212.102](https://www.acq.osd.mil/dpap/dars/dfars/html/current/212_1.htm#212.102) regarding requirements for a written determination that the commercial item definition has been met when using FAR Part 12 procedures.

### 207.103 Agency-head responsibilities.

(d)(i) Prepare written acquisition plans for—

(A) Acquisitions for development, as defined in FAR 35.001, when the total cost of all contracts for the acquisition program is estimated at $10 million or more;

(B) Acquisitions for production or services when the total cost of all contracts for the acquisition program is estimated at $50 million or more for all years or $25 million or more for any fiscal year; and

(C) Any other acquisition considered appropriate by the department or agency.

(ii) Written plans are not required in acquisitions for a final buy out or one-time buy. The terms "final buy out" and "one-time buy" refer to a single contract that covers all known present and future requirements. This exception does not apply to a multiyear contract or a contract with options or phases.

(e) Prepare written acquisition plans for acquisition programs meeting the thresholds of paragraphs (d)(i)(A) and (B) of this section on a program basis. Other acquisition plans may be written on either a program or an individual contract basis.

(g) The program manager, or other official responsible for the program, has overall responsibility for acquisition planning.

(h) For procurement of conventional ammunition, as defined in DoDD 5160.65, Single Manager for Conventional Ammunition (SMCA), the SMCA will review the acquisition plan to determine if it is consistent with retaining national technology and industrial base capabilities in accordance with 10 U.S.C. 2304(c)(3) and Section 806 of Pub. L. 105-261. The department or agency--

(i) Shall submit the acquisition plan to the address in [PGI 207.103](https://www.acq.osd.mil/dpap/dars/pgi/pgi_htm/PGI207_1.htm#207.103)(h); and

(ii) Shall not proceed with the procurement until the SMCA provides written concurrence with the acquisition plan. In the case of a non-concurrence, the SMCA will resolve issues with the Army Office of the Executive Director for Conventional Ammunition.

### 207.104 General procedures.

In developing an acquisition plan, agency officials shall take into account the requirement for scheduling and conducting a Peer Review in accordance with [201.170](https://www.acq.osd.mil/dpap/dars/dfars/html/current/201_1.htm#201.170).

### 207.105 Contents of written acquisition plans.

In addition to the requirements of FAR 7.105, planners shall follow the procedures at [PGI 207.105](https://www.acq.osd.mil/dpap/dars/pgi/pgi_htm/PGI207_1.htm#207.105).

### 207.106 Additional requirements for major systems.

(b)(1)(A) The contracting officer is prohibited by 10 U.S.C. 2305(d)(4)(A) from requiring offers for development or production of major systems that would enable the Government to use technical data to competitively reprocure identical items or components of the system if the item or component were developed exclusively at private expense, unless the contracting officer determines that—

*(1)* The original supplier of the item or component will be unable to satisfy program schedule or delivery requirements;

*(2)* Proposals by the original supplier of the item or component to meet mobilization requirements are insufficient to meet the agency's mobilization needs; or

*(3)* The Government is otherwise entitled to unlimited rights in technical data.

(B) If the contracting officer makes a determination, under paragraphs (b)(1)(A)*(1)* and *(2)* of this section, for a competitive solicitation, 10 U.S.C. 2305(d)(4)(B) requires that the evaluation of items developed at private expense be based on an analysis of the total value, in terms of innovative design, life-cycle costs, and other pertinent factors, of incorporating such items in the system.

(S-70)(1) In accordance with section 802(a) of the National Defense Authorization Act for Fiscal Year 2007 (Pub. L. 109-364) and DoD policy requirements, acquisition plans for major weapon systems and subsystems of major weapon systems shall—

(i) Assess the long-term technical data and computer software needs of those systems and subsystems; and

(ii) Establish acquisition strategies that provide for the technical data deliverables and associated license rights needed to sustain those systems and subsystems over their life cycle. The strategy may include—

(A) The development of maintenance capabilities within DoD; or

(B) Competition for contracts for sustainment of the systems or subsystems.

(2) Assessments and corresponding acquisition strategies developed under this section shall—

(i) Be developed before issuance of a solicitation for the weapon system or subsystem;

(ii) In accordance with 10 U.S.C. 2443, to emphasize reliability and maintainability in weapon system design, ensure that reliability and maintainability are included in the performance attributes of the key performance parameters on sustainment during the development of capabilities requirements. For additional guidance see [PGI 207.105](https://www.acq.osd.mil/dpap/dars/pgi/pgi_htm/current/PGI207_1.htm#207.105)(b)(14)(ii)*(2)*;

(iii) Address the merits of including a priced contract option for the future delivery of technical data and computer software, and associated license rights, that were not acquired upon initial contract award;

(iv) Address the potential for changes in the sustainment plan over the life cycle of the weapon system or subsystem; and

(v) Apply to weapon systems and subsystems that are to be supported by performance-based logistics arrangements as well as to weapon systems and subsystems that are to be supported by other sustainment approaches.

(S-71) See [209.570](https://www.acq.osd.mil/dpap/dars/dfars/html/current/209_5.htm#209.570) for policy applicable to acquisition strategies that consider the use of lead system integrators.

(S-72)(1) In accordance with section 202 of the Weapon Systems Acquisition Reform Act of 2009 (Pub. L. 111-23), acquisition plans for major defense acquisition programs as defined in 10 U.S.C. 2430, shall include measures that—

(i) Ensure competition, or the option of competition, at both the prime contract level and subcontract level (at such tier or tiers as are appropriate) throughout the program life cycle as a means to improve contractor performance; and

(ii) Document the rationale for the selection of the appropriate subcontract tier or tiers under paragraph (S-72)(1)(i) of this section, and the measures which will be employed to ensure competition, or the option of competition.

(2) Measures to ensure competition, or the option of competition, may include, but are not limited to, cost-effective measures intended to achieve the following:

(i) Competitive prototyping.

(ii) Dual-sourcing.

(iii) Unbundling of contracts.

(iv) Funding of next-generation prototype systems or subsystems.

(v) Use of modular, open architectures to enable competition for upgrades.

(vi) Use of build-to-print approaches to enable production through multiple sources.

(vii) Acquisition of complete technical data packages.

(viii) Periodic competitions for subsystem upgrades.

(ix) Licensing of additional suppliers.

(x) Periodic system or program reviews to address long-term competitive effects of program decisions.

(3) In order to ensure fair and objective “make-or-buy” decisions by prime contractors, acquisition strategies and resultant solicitations and contracts shall—

(i) Require prime contractors to give full and fair consideration to qualified sources other than the prime contractor for the development or construction of major subsystems and components of major weapon systems;

(ii) Provide for Government surveillance of the process by which prime contractors consider such sources and determine whether to conduct such development or construction in-house or through a subcontract; and

(iii) Provide for the assessment of the extent to which the prime contractor has given full and fair consideration to qualified sources in sourcing decisions as a part of past performance evaluations.

(4) Whenever a source-of-repair decision results in a plan to award a contract for the performance of maintenance and sustainment services on a major weapon system, to the maximum extent practicable and consistent with statutory requirements, the acquisition plan shall prescribe that award will be made on a competitive basis after giving full consideration to all sources (including sources that partner or subcontract with public or private sector repair activities).

(5) In accordance with 10 U.S.C. 2443, acquisition plans for engineering manufacturing and development and production of major systems as defined in 10 U.S.C. 2302 and 2302d and for major defense acquisition programs as defined in [202.101](https://www.acq.osd.mil/dpap/dars/dfars/html/current/202_1.htm#202.101), shall include performance measures that are developed using best practices for responding to the positive or negative performance of a contractor for the engineering and manufacturing development or production of a weapon system, including embedded software. At a minimum the contracting officer shall—

(i) Encourage the use of incentive fees and penalties as appropriate; and

(ii) Allow the program manager or comparable requiring activity official exercising program management responsibilities, to base determinations of a contractor’s performance on reliability and maintainability data collected during the program. Such data collection and associated evaluation metrics shall be described in detail in the contract; and to the maximum extent practicable, the data shall be shared with appropriate contractor and Government organizations.

(S-73) In accordance with section 815 of the National Defense Authorization Act for Fiscal Year 2009 (Pub. L. 110-417) and DoD policy requirements, acquisition plans for major weapons systems shall include a plan for the preservation and storage of special tooling associated with the production of hardware for major defense acquisition programs through the end of the service life of the related weapons system. The plan shall include the identification of any contract clauses, facilities, and funding required for the preservation and storage of such tooling. The Undersecretary of Defense for Acquisition, Technology, and Logistics (USD(AT&L)) may waive this requirement if USD(AT&L) determines that it is in the best interest of DoD.

(S-74) When selecting contract type, see [234.004](https://www.acq.osd.mil/dpap/dars/dfars/html/current/234_0.htm#234.004) (section 811 of the National Defense Authorization Act for Fiscal Year 2013 (Pub. L. 112-239)).

### 207.170 Reserved.

### 207.171 Component breakout.

#### 207.171-1 Scope.

(a) This section provides policy for breaking out components of end items for future acquisitions so that the Government can purchase the components directly from the manufacturer or supplier and furnish them to the end item manufacturer as Government-furnished material.

(b) This section does not apply to—

(1) The initial decisions on Government-furnished equipment or contractor-furnished equipment that are made at the inception of an acquisition program; or

(2) Breakout of parts for replenishment (see Appendix E).

#### 207.171-2 Definition.

“Component,” as used in this section, includes subsystems, assemblies, subassemblies, and other major elements of an end item; it does not include elements of relatively small annual acquisition value.

#### 207.171-3 Policy.

DoD policy is to break out components of weapons systems or other major end items under certain circumstances.

(a) When it is anticipated that a prime contract will be awarded without adequate price competition, and the prime contractor is expected to acquire any component without adequate price competition, the agency shall break out that component if—

(1) Substantial net cost savings probably will be achieved; and

(2) Breakout action will not jeopardize the quality, reliability, performance, or timely delivery of the end item.

(b) Even when either or both the prime contract and the component will be acquired with adequate price competition, the agency shall consider breakout of the component if substantial net cost savings will result from—

(1) Greater quantity acquisitions; or

(2) Such factors as improved logistics support (through reduction in varieties of spare parts) and economies in operations and training (through standardization of design).

(c) Breakout normally is not justified for a component that is not expected to exceed $1 million for the current year's requirement.

#### 207.171-4 Procedures.

Agencies shall follow the procedures at [PGI 207.171-4](https://www.acq.osd.mil/dpap/dars/pgi/pgi_htm/PGI207_1.htm#207.171-4) for component breakout.

### 207.172 Human research.

Any DoD component sponsoring research involving human subjects—

(a) Is responsible for oversight of compliance with 32 CFR Part 219, Protection of Human Subjects; and

(b) Must have a Human Research Protection Official, as defined in the clause at [252.235-7004](https://www.acq.osd.mil/dpap/dars/dfars/html/current/252235.htm#252.235-7004), Protection of Human Subjects, and identified in the DoD component’s Human Research Protection Management Plan. This official is responsible for the oversight and execution of the requirements of the clause at [252.235-7004](https://www.acq.osd.mil/dpap/dars/dfars/html/current/252235.htm#252.235-7004) and shall be identified in acquisition planning.

## subpart 207.3—CONTRACTOR VERSUS GOVERNMENT PERFORMANCE

*(Added June 7, 2016)*

### 207.302 Policy.

See [PGI 207.302](http://www.acq.osd.mil/dpap/dars/pgi/pgi_htm/current/PGI207_3.htm#207.302) for information on the Governmentwide moratorium and restrictions on public-private competitions conducted pursuant to Office of Management and Budget (OMB) Circular A-76.

## subpart 207.4--equipment lease or purchase

*(**Revised December 7, 2011)*

### 207.401 Acquisition considerations.

If the equipment will be leased for more than 60 days, the requiring activity must prepare and provide the contracting officer with the justification supporting the decision to lease or purchase.

### 207.470 Statutory requirements.

(a) *Requirement for authorization of certain contracts relating to vessels, aircraft, and combat vehicles.* The contracting officer shall not enter into any contract for the lease or charter of any vessel, aircraft, or combat vehicle, or any contract for services that would require the use of the contractor’s vessel, aircraft, or combat vehicle, unless the Secretary of the military department concerned has satisfied the requirements of 10 U.S.C. 2401, when—

(1) The contract will be a long-term lease or charter as defined in 10 U.S.C. 2401(d)(1); or

(2) The terms of the contract provide for a substantial termination liability as defined in 10 U.S.C. 2401(d)(2). Also see [PGI 207.470](http://www.acq.osd.mil/dpap/dars/pgi/pgi_htm/PGI207_4.htm#207.470).

(b) *Limitation on contracts with terms of 18 months or more.* As required by 10 U.S.C. 2401a, the contracting officer shall not enter into any contract for any vessel, aircraft, or vehicle, through a lease, charter, or similar agreement with a term of 18 months or more, or extend or renew any such contract for a term of 18 months or more, unless the head of the contracting activity has—

(1) Considered all costs of such a contract (including estimated termination liability); and

(2) Determined in writing that the contract is in the best interest of the Government.

(c) *Leasing of commercial vehicles and associated equipment*. Except as provided in paragraphs (a) and (b) of this section, the contracting officer may use leasing in the acquisition of commercial vehicles and associated equipment whenever the contracting officer determines that leasing of such vehicles is practicable and efficient (10 U.S.C. 2401a).

### 207.471 Funding requirements.

(a) Fund leases in accordance with DoD Financial Management Regulation (FMR) 7000.14-R, Volume 2A, Chapter 1.

(b) DoD leases are either capital leases or operating leases. See FMR 7000.14-R, Volume 4, Chapter 6, Section 060206.

(c) Use procurement funds for capital leases, as these are essentially installment purchases of property.

## SUBPART 207.5—INHERENTLY GOVERNMENTAL FUNCTIONS

*(Revised January 10, 2008)*

### 207.500 Scope of subpart.

This subpart also implements 10 U.S.C. 2383.

### 207.503 Policy.

(e) The written determination required by FAR 7.503(e), that none of the functions to be performed by contract are inherently governmental—

(i) Shall be prepared using DoD Instruction 1100.22, Guidance for Determining Workforce Mix; and

(ii) Shall include a determination that none of the functions to be performed are exempt from private sector performance, as addressed in DoD Instruction 1100.22.

(S-70) *Contracts for acquisition functions*.

(1) In accordance with 10 U.S.C. 2383, the head of an agency may enter into a contract for performance of the acquisition functions closely associated with inherently governmental functions that are listed at FAR 7.503(d) only if—

(i) The contracting officer determines that appropriate military or civilian DoD personnel—

(A) Cannot reasonably be made available to perform the functions;

(B) Will oversee contractor performance of the contract; and

(C) Will perform all inherently governmental functions associated with the functions to be performed under the contract; and

(ii) The contracting officer ensures that the agency addresses any potential organizational conflict of interest of the contractor in the performance of the functions under the contract (see FAR Subpart 9.5).

(2) See related information at PGI 207.503(S-70).

## subpart 207.70--BUY-TO-BUDGET – ADDITIONAL QUANTITIES OF eND ITEMS

*(Added July 22, 2003)*

### 207.7001 Definition.

“End item,” as used in this subpart, means a production product assembled, completed, and ready for issue or deployment.

### 207.7002 Authority to acquire additional quantities of end items.

10 U.S.C. 2308 authorizes DoD to use funds available for the acquisition of an end item to acquire a higher quantity of the end item than the quantity specified in a law providing for the funding of that acquisition, if the head of an agency determines that—

(a) The agency has an established requirement for the end item that is expected to remain substantially unchanged throughout the period of the acquisition;

(b) It is possible to acquire the higher quantity of the end item without additional funding because of production efficiencies or other cost reductions;

(c) The amount of funds used for the acquisition of the higher quantity of the end item will not exceed the amount provided under that law for the acquisition of the end item; and

(d) The amount provided under that law for the acquisition of the end item is sufficient to ensure that each unit of the end item acquired within the higher quantity is fully funded as a complete end item.

### 207.7003 Limitation.

For noncompetitive acquisitions, the acquisition of additional quantities is limited to not more than 10 percent of the quantity approved in the justification and approval prepared in accordance with FAR Part 6 for the acquisition of the end item.